Sprint Review and Retrospective (SNHU Travel Project Development)

Moe Holder

CS-250: Software Development Lifecycle

February 21, 2026

APPLYING ROLES

Product Owner Role

As Product Owner, I was responsible for translating stakeholders’ application requests into actionable user stories and maintaining the Product Backlog. I created three core user stories for the SNHU Travel application: (1) displaying a Top Five Destination List, (2) filtering destinations by trip type, and (3) filtering destinations by price range. Each user story included a clear value statement and detailed acceptance criteria using the Given-When-Then format.

The Product Owner role involved addressing stakeholder requests, for example, when they wanted to make a major pivot toward wellness and detox travel. As the Product Owner, I partnered with stakeholders to understand the reason behind the wellness and detox travel pivot and assess its feasibility within our remaining Sprint timeline. After understanding that the change was a response to a significant market trend toward wellness and detox tourism, I evaluated the scope against the remaining sprint capacity and determined the Scrum team could deliver this change within the sprint timeline. I updated the Product Backlog and partnered with the development team to inform them of the changes. I recognized the team would have concerns and questions, so I provided the stakeholder’s rationale behind the change along with new content guidelines. This ensured the team could implement the changes without significant delays.

Developer Role

As a Developer, I implemented the Top Five Destination List feature using Java. This involved creating a list view interface that displayed destination names, descriptions, images, and links to travel packages. I applied object-oriented programming principles and created custom renderers for displaying both text and images.

When stakeholders requested the wellness and detox travel pivot, I had to update the code with the new requirements. This required updating images and descriptions to emphasize wellness and detox travel options. It was important that I wrote modular code because it allowed me to easily adapt sections of the code and avoid rewriting the entire application.

Tester Role

As a Tester, I created comprehensive test cases for all three user stories, covering both the initial and revised requirements resulting from the stakeholder’s pivot from a list view to a slideshow view. I developed test cases that included specific test steps, clear pass/fail criteria, and detailed expected results. For example, for the destination filter feature, I created detailed test steps to verify that the filter options displayed correctly, ensured that only destinations matching the selected filter appeared, and confirmed that all destinations were restored once the clear function was selected.

The Tester role required constant communication with the Product Owner, from the beginning of the sprint. It was important to understand the requirements of all user stories to create a comprehensive test strategy.

Scrum Master Role

As Scrum Master throughout the project, I focused on removing impediments, facilitating ceremonies, and ensuring the team followed Scrum principles. I also ensured Daily Stand-ups, Retrospectives, and Sprint Reviews were consistent and followed the timeboxes established for them. I ensured the meetings were used for their intended purposes and addressed unrelated topics at a more appropriate time.

As Scrum Master, I protected the team from outside distractions and scope creep. It was my job to ensure questions, concerns, or updates from external stakeholders followed the appropriate channels so the Scrum team could focus on delivering a working product. When the stakeholder wellness and detox pivot occurred, I worked with the Product Owner to incorporate these changes into the current backlog and future sprints.

COMPLETING USER STORIES

Clear Acceptance Criteria

Each user story I created as Product Owner included specific acceptance criteria in the Given-When-Then format. For example, User Story #2 (Filter Destinations by Trip Type) specified: “Given I am on the destinations page, When I click ‘Destination Filter,’ Then I should see options such as Adventure, Beach, Mountain, and Relaxation.” These clear acceptance criteria allowed the Developer to build the correct functionality and Tester to create comprehensive test cases.

Iterative Feedback and Refinement

Rather than building the entire application before showing stakeholders, the Scrum-Agile approach allowed us to demonstrate working software after each sprint. When the stakeholders requested a change from list view to slideshow, we were able to make this change in the next sprint. If we had been using the Waterfall approach, this request likely would have been introduced months later and resulted in costly rework.

HANDLING INTERRUPTIONS

The Wellness and Detox Travel Pivot

Midway through development, stakeholders identified a market trend toward wellness and detox tourism. They requested that the application shift focus from general travel to highlighting wellness and detox travel. The Product Owner provided the team with all the necessary information to facilitate the change, from updated acceptance criteria to content guidelines. Although this was a disruption, our short sprint cycles allowed us to support the change. We implemented the updates in the current and future sprint and adjusted the Product Backlog to reflect the changes. As Developer, I had created structured modular code, so the underlying functionality remained valid, and I only had to update content.

The Slideshow Format Change

Another disruption occurred during the sprint when the Product Owner informed the team that the stakeholders had pivoted from a scrollable list view for displaying destinations to a slideshow view. Scrum-Agile allowed us to incorporate stakeholders’ feedback and update the product in the next sprint. In a Waterfall approach, the team would have had to complete a formal change request, revisit the requirements documents, update design specifications, and reschedule timelines. In our case, the Product Owner only needed to provide a prototype (JAR file) along with email communication, and the developer had sufficient information to make the update.

COMMUNICATION

When developing test cases for User Stories #2 and #3, I had questions about the filter implementation details. My goal was to ensure my email communication was effective and promoted collaboration with the Product Owner. In my email communication each question clearly described the issue and provided enough context to understand the problem. The user stories were clearly titled, numbered, and grouped, making the email easy to follow. It also provided the Product Owner with a deadline so they could prioritize the response. Additionally, I included an attachment with the relevant documentation.

Example 1: Tester Email to Product Owner (Module Four)

"Subject: Clarification Needed for User Story 2 and 3 Test Cases

Hi Christy,

I'm currently developing test cases for User Stories #2 (Filter Destinations by Trip Type) and #3 (Filter by Price Range), and I need some clarification regarding certain functionalities and UX designs.

User Story #2 - Filter Destinations by Trip Type:

1. Destination Filter Interaction: When the user clicks "Destination Filter," does a dropdown menu appear, or do destination buttons appear on the page for selection?

2. Filter and Slideshow Integration: Do users apply the filter first on the home page, then enter the slideshow presentation?

3. Multiple Selections: Can users select multiple trip types at a time or one at a time?

User Story #3 - Filter by Price Range:

4. Price Ranges: Are the five price ranges listed ($500, $500-$1000, etc.) the only options, or can users input custom ranges?

5. Filter Combinations: Can users combine trip type and price range filters?

I have attached my test cases and documentation to this email. Could you please respond by February 3, 2026, to ensure the product development continues on schedule?

Thank you,

Best regards,

Moe Holder"

ORGANIZATIONAL TOOLS

Product Backlog

As Product Owner, I maintained a prioritized backlog for planned work. When the wellness and detox travel pivot occurred, I updated backlog items to reflect the new focus, ensuring the development team worked on the highest value items aligned with stakeholders’ current direction and goals. During Sprint Planning, the team reviewed upcoming backlog items, clarified acceptance criteria, and estimated effort.

Excel Templates for Test Case Documentation

For test case development, I used Excel templates to document test steps, input data, and expected results This tool supported transparency and shared understanding within the team. When I created test cases referencing specific user stories (“User Story #2 – Filter Destinations by Trip Type”), the team could easily locate the user story, understand what was being tested, and relate it back to the requirements.

Scrum Events

Sprint Planning established sprint goals and ensured the team had a shared understanding of what “done” meant for each user story. The Daily Stand-up provided daily meetings to update the team and identify blockers early. Sprint Reviews provided an opportunity to demonstrate a working application to stakeholders, creating accountability and generating feedback. Sprint Retrospectives supported continuous improvement by dedicating time to reflect on the sprint process and make adjustments for the upcoming sprint.

EVALUATING THE SCRUM-AGILE PROCESS

Pros of Scrum-Agile

Pros of Scrum-Agile is it improved team communication through structured Scrum events ensured the team was aligned. Stakeholder engagement throughout the sprint ensured that the application met their requirements and expectations. Rather than gathering feedback only during the intake stage like in the Waterfall approach, we gathered feedback throughout the sprint, incorporated it continuously, and delivered a working product after each sprint.  Another benefit was the ability to adapt quickly to market changes. When stakeholders identified the wellness and detox travel trend, we incorporated this pivot within a single sprint without discarding significant previous work or navigating a lengthy approval process.  Additionally, the flexibility to reprioritize and adjust the Product Backlog allowed the team to focus on the highest-value items.

Cons of Scrum-Agile

A con of Scrum-Agile was embracing change; shifting our mindset at the start of the process was difficult. As a Developer, reworking the Top Five Destination List to incorporate wellness and detox themes and slideshow navigation required deleting previously written and tested code. Frequent stakeholder involvement requires a lot of coordination and communication. As the Product Owner, I needed to be available to stakeholders, address their questions, provide timely feedback on deliverables, actively participate in sprint events, and ensure the team remained aligned with the business direction.

Was Scrum-Agile the Best Approach?

I believe Scrum-Agile was the best approach for the SNHU Travel project. The travel industry is volatile, with trends and customer preferences changing quickly. Scrum-Agile allowed the team to adapt to these market changes within normal sprint timelines. Additionally, since this is a customer-facing travel application, user experience was critical, requiring flexibility to respond to customer feedback. Had we used a Waterfall approach, all requirements would have been defined upfront and likely outdated midway through development.